## Slide 1
Gitmayo
Weekly summary
Fictional demo · Week of 14–18 Jul
plain tone
Checkout reached production on 16 July; billing and accessibility fixes were merged, while two workstreams remain in progress.

## Slide 2
Delivery state
Stripe checkout: a successful production deployment was recorded on 16 July.
Billing and plan selector: the annual-plan total correction and the plan-selector accessibility changes were merged on 15 and 16 July; no deployment evidence was observed for them.
Onboarding and team invites: onboarding has an open pull request from 14 July, and team-invite commits remain outside the default branch as of 17 July.
Maintenance: dependency and test updates reached the default branch without release or deployment evidence.

## Slide 3
Risks, blockers and missing evidence
A preview deployment for onboarding failed on 17 July, so that work remains in progress.
The evidence does not record why the annual-plan total was wrong; that context would have to come from the owner.
Owner-provided context: review the mobile settings layout before the next release and confirm annual-plan totals in the next billing review.