## Slide 1
Gitmayo
Weekly summary
Fictional demo · Week of 14–18 Jul
cofounder tone
Checkout deployed successfully on 16 July; billing merged, with onboarding and team invites still moving.

## Slide 2
Delivery and work in progress
Stripe checkout: a successful production deployment was recorded on 16 July.
Billing: the annual-plan total correction was merged on 15 July; no deployment evidence was observed for it.
Plan selector: validation and keyboard focus changes were merged on 16 July.
Onboarding: an open pull request from 14 July, not yet merged.
Team invites: commits outside the default branch, last recorded on 17 July.
Maintenance: dependency and test updates landed on the default branch without release evidence.

## Slide 3
Decisions and handoffs
The onboarding preview deployment failed on 17 July and needs another attempt.
Owner-provided context: review the mobile settings layout before the next release.
Owner-provided context: confirm annual-plan totals in the next billing review.